Prisma to Supabase Migration Plan

Asset Mesh Module — Shelf.nu Fork

48 Prisma Models  |  18 Enums  |  218 Historical Migrations  |  1,666 Lines

March 14, 2026

# 1. Migration Strategy

The migration converts Shelf.nu from Prisma ORM to raw Supabase SQL migrations. Rather than replaying 218 incremental Prisma migrations, we generate a single clean current-state DDL representing the final schema, then layer our modifications on top as additional Supabase migrations.

## 1.1 Why Not Replay Migrations

- 218 migrations include creates-then-drops, renames, and rollbacks that produce the same final state with unnecessary noise

- Prisma migration SQL uses Prisma-specific conventions (quoted table names, specific constraint naming) that we want to normalize

- We need to inject RLS policies, triggers, and Supabase-specific features that don't exist in Prisma's migration output

- Clean-state DDL is easier for Claude Code to reason about and extend

## 1.2 Migration Sequence

- Generate clean current-state SQL from Prisma schema (single migration file: 001_shelf_base_schema.sql)

- Strip removed models: Tier, TierLimit, CustomTierLimit, SsoDetails, Announcement, UserBusinessIntel (migration: 002_strip_shelf_billing_and_auth.sql)

- Modify existing models: User, Asset, Organization, TeamMember, ReportFound (migration: 003_modify_for_msp.sql)

- Add new tables: person, software_application, license_assignment, vendor, lease, asset_sync_source, activity_log, asset_status_config (migration: 004_add_msp_tables.sql)

- Add RLS policies for T1/T2 tenant scoping (migration: 005_rls_policies.sql)

- Add triggers: updated_at auto-update, activity_log auto-capture (migration: 006_triggers.sql)

- Add Supabase-specific: enable pg_trgm extension, realtime subscriptions, storage buckets for images (migration: 007_supabase_features.sql)

- Seed data: default asset statuses, system roles (migration: 008_seed_data.sql)

# 2. Model Inventory (48 Models)

Each Prisma model assessed for retain/modify/strip/evaluate status:

| Model | Action | Notes |
| --- | --- | --- |
| Image | Retain as-is | Asset and location images |
| User | Modify | Strip Stripe fields (customerId, usedFreeTrial, tierId, skipSubscriptionCheck, hasUnpaidInvoice, warnForNoPaymentMethod). Wire to T0 auth. |
| UserContact | Retain as-is | Contact details for users |
| Asset | Modify | Add: person_id, replacement_value, cw_configuration_id, ninja_device_id, status FK change. See Section 4. |
| AssetFilterPreset | Retain as-is | Saved filter presets per user per org |
| AssetIndexSettings | Retain as-is | Column visibility/ordering per user |
| Category | Retain as-is | Asset categories |
| Tag | Retain as-is | Asset and booking tags |
| Note | Retain as-is | Asset notes |
| BookingNote | Retain as-is | Booking notes |
| LocationNote | Retain as-is | Location notes |
| Qr | Retain as-is | QR code generation and tracking |
| Barcode | Retain as-is | Barcode support |
| PrintBatch | Retain as-is | QR print batch grouping |
| ReportFound | Modify | Extend with anonymous/discreet mode flag |
| Scan | Retain as-is | QR scan tracking with GPS |
| Location | Retain as-is | Hierarchical locations |
| Role | Retain as-is | System roles |
| TeamMember | Modify | Add person_id FK to link to person entity |
| Custody | Retain as-is | Asset custody via TeamMember |
| Organization | Modify | Add: controlmap_org_id, tenant_tier (T1/T2), client_company_id. Strip SSO (moved to T0). |
| UserOrganization | Retain as-is | User-org membership with roles |
| SsoDetails | Strip | Replaced by T0 Entra ID SSO |
| Tier | Strip | Replaced by T0 module licensing |
| TierLimit | Strip | Replaced by T0 module licensing |
| CustomTierLimit | Strip | Replaced by T0 module licensing |
| CustomField | Retain as-is | Custom metadata fields |
| AssetCustomFieldValue | Retain as-is | Custom field values per asset |
| Invite | Retain as-is | Workspace invitations |
| Announcement | Strip | Not needed for MSP context |
| Booking | Retain as-is | Asset reservations |
| BookingSettings | Retain as-is | Per-org booking configuration |
| PartialBookingCheckin | Retain as-is | Partial check-in tracking |
| Kit | Retain as-is | Asset kit bundling |
| KitCustody | Retain as-is | Kit custody tracking |
| AssetReminder | Retain as-is | Scheduled asset alerts |
| WorkingHours | Retain as-is | Org working hours |
| WorkingHoursOverride | Retain as-is | Working hours date overrides |
| Update | Evaluate | Changelog/news model. Keep if useful for module update notifications, strip otherwise. |
| UserUpdateRead | Evaluate | Paired with Update model. |
| UserBusinessIntel | Strip | Onboarding survey data. Not applicable. |
| AuditSession | Retain as-is | Physical asset audit sessions |
| AuditAssignment | Retain as-is | Audit team assignments |
| AuditAsset | Retain as-is | Per-asset audit tracking |
| AuditScan | Retain as-is | Audit QR scan records |
| AuditImage | Retain as-is | Audit evidence photos |
| AuditNote | Retain as-is | Audit notes |
| RoleChangeLog | Retain as-is | Role change audit trail |

# 3. Prisma to Postgres Type Mapping

Reference for converting Prisma schema declarations to raw PostgreSQL DDL:

| Prisma | PostgreSQL | Notes |
| --- | --- | --- |
| String @id @default(cuid()) | text PRIMARY KEY DEFAULT gen_random_uuid() | Swap cuid() for Postgres-native UUID or use pgcrypto |
| String | text | Direct mapping |
| String? | text | Nullable by default in Postgres |
| Int | integer | Direct mapping |
| Float | double precision | Direct mapping |
| Boolean @default(false) | boolean DEFAULT false | Direct mapping |
| DateTime @default(now()) | timestamptz DEFAULT now() | Use timestamptz not timestamp |
| DateTime @updatedAt | timestamptz DEFAULT now() | Add trigger for auto-update on modification |
| DateTime @db.Timestamptz(3) | timestamptz | Already timestamptz in Prisma |
| DateTime @db.Date | date | Date-only field |
| Json | jsonb | Use jsonb not json for indexing support |
| Bytes | bytea | Binary data (images) |
| String[] | text[] | Postgres array type |
| Enum | CREATE TYPE ... AS ENUM | Postgres native enums |
| @unique | UNIQUE constraint | Direct mapping |
| @@unique([a, b]) | UNIQUE (a, b) | Composite unique |
| @@index([field]) | CREATE INDEX | Standard btree index |
| @@index([field(ops: raw("gin_trgm_ops"))], type: Gin) | CREATE INDEX ... USING gin (field gin_trgm_ops) | Requires pg_trgm extension |
| @relation onDelete: Cascade | REFERENCES ... ON DELETE CASCADE | Direct mapping |
| @relation onDelete: SetNull | REFERENCES ... ON DELETE SET NULL | Direct mapping |
| @map("value") | Column renamed in SQL | Use the mapped name directly |

## 3.1 Special Handling

@updatedAt: Prisma handles this at the ORM level. In raw SQL, create a trigger function that sets updated_at = now() on every UPDATE. Apply to all tables.

cuid() IDs: Shelf uses cuid() for all primary keys. Options: (a) keep text IDs and use gen_random_uuid()::text, (b) switch to native uuid type. Recommendation: use uuid type for new tables, keep text for ported tables to avoid FK cascade headaches.

Enum arrays: Prisma supports enum arrays (e.g., OrganizationRoles[] on UserOrganization). In Postgres, this becomes a junction table or a Postgres array of the enum type. Recommendation: use Postgres enum arrays (roles organization_roles[]) for simplicity.

GIN trigram indexes: Shelf uses GIN indexes with gin_trgm_ops for fuzzy text search. Requires: CREATE EXTENSION IF NOT EXISTS pg_trgm;

Full-text search: Prisma schema enables fullTextSearchPostgres preview feature. In raw Supabase, this is native. No action needed.

# 4. New Tables Schema Detail

These tables are added on top of the Shelf base schema to support MSP-specific features.

## 4.1 person

First-class person entity. Links to CW configuration item bidirectionally.

Columns: id, organization_id, first_name, last_name, email, department, job_title, manager_id (self-ref), start_date, end_date, m365_user_id, cw_contact_id, cw_configuration_id, ninja_user_id, liongard_user_id, status (active/inactive/terminated), created_at, updated_at

## 4.2 software_application

SaaS/software record per organization. Phase 2 population but schema created in Core.

Columns: id, organization_id, name, vendor_id, description, category, contract_url, pricing_model, cost_per_seat, total_cost, license_count, renewal_date, status (active/cancelled/trial), created_at, updated_at

## 4.3 license_assignment

Person-to-software assignment. Source tracked for Liongard vs manual.

Columns: id, person_id, software_application_id, seat_type, status (assigned/revoked/suspended), source (liongard/manual/entra), source_id, assigned_at, revoked_at, created_at, updated_at

## 4.4 vendor

Vendor entity for spend aggregation. Links to ControlMap.

Columns: id, organization_id, name, contact_name, contact_email, website, controlmap_vendor_id, total_hardware_spend (computed), total_software_spend (computed), total_lease_spend (computed), notes, created_at, updated_at

## 4.5 lease

Leased equipment tracking with expiration alerts.

Columns: id, organization_id, asset_id (nullable), vendor_id, description, monthly_cost, start_date, end_date, reminder_days_before, auto_renew, contract_url, notes, created_at, updated_at

## 4.6 asset_sync_source

Per-asset per-source tracking for golden record algorithm.

Columns: id, asset_id, source_system (ninjaone/connectwise/liongard), source_native_id, last_sync_at, sync_status (ok/error/stale), field_overrides (JSONB - tracks which fields were manually edited), error_message, created_at, updated_at

## 4.7 activity_log

Compliance-grade change log. Every mutation recorded.

Columns: id, organization_id, entity_type, entity_id, action (create/update/delete), field_name, old_value, new_value, changed_by_user_id (nullable), changed_by_sync_source (nullable), ip_address, user_agent, created_at

## 4.8 asset_status_config

MSP-configurable asset statuses per organization.

Columns: id, organization_id, name, color, icon, is_default, sort_order, is_system (prevents deletion of core statuses), created_at, updated_at

# 5. RLS Policy Strategy

All tables get RLS enabled. Policies are scoped by the JWT claims set by Stealth Peanut T0 auth. The key claims used:

- auth.tenant_id() — Returns the T1 MSP organization ID from the JWT app_metadata

- auth.tenant_tier() — Returns 'T1' (MSP staff) or 'T2' (client user)

- auth.client_company_id() — For T2 users, returns their specific client company ID

## 5.1 Policy Patterns

T1 (MSP staff): SELECT/INSERT/UPDATE/DELETE WHERE organization_id = auth.tenant_id(). Full access to all data within their MSP tenant.

T2 (Client user): SELECT WHERE organization_id = auth.tenant_id() AND client_company_id = auth.client_company_id(). Read-only on their company's data. No access to: asset_sync_source, activity_log entries for other companies, integration native IDs, sync status fields.

T2 column-level restriction: For tables where T2 can see rows but not all columns (e.g., Asset), use a Postgres VIEW that excludes sensitive columns, and grant T2 access to the view instead of the base table.

## 5.2 Helper Functions

Create SQL functions in the auth schema to extract tenant context from JWT, following the same pattern Stealth Peanut uses in ChangeFlow:

CREATE OR REPLACE FUNCTION auth.tenant_id() RETURNS text AS $$

SELECT nullif(current_setting('request.jwt.claims', true)::jsonb

-> 'app_metadata' ->> 'tenant_id', '')::text;

$$ LANGUAGE sql STABLE;

# 6. Application Code Changes

Beyond the database migration, the Shelf application code (React Router + Hono) needs modification:

## 6.1 Replace Prisma Client Calls

Every database query in the application currently goes through Prisma Client. These must be replaced with Supabase client calls (supabase-js). The modules/ directory in Shelf contains the business logic organized by domain (asset, booking, kit, etc.). Each module's server-side code needs conversion.

- Prisma findMany/findUnique/create/update/delete → supabase.from('table').select/insert/update/delete

- Prisma include/select for relations → Supabase select with join syntax ('table(related_table(*)')

- Prisma transactions → Supabase rpc() calling a Postgres function, or manual transaction via raw SQL

- Prisma middleware (if any) → Supabase database triggers or Edge Function middleware

## 6.2 Auth Integration

Shelf's auth module (app/modules/auth/) handles session management via Supabase Auth. This entire module is replaced with T0 Entra ID SSO integration. Session cookies map to T0-issued JWTs.

## 6.3 Type Generation

Replace Prisma-generated types with Supabase-generated types:

npx supabase gen types typescript --project-id <project-id> > types/database.ts

This generates TypeScript interfaces matching the database schema, providing the same type safety Prisma offered but without the runtime dependency.

# 7. Claude Code Execution Brief

This section is the handoff brief for Claude Code to execute the migration. It should be provided alongside the Prisma schema file and this document.

## 7.1 Step 1: Generate Base DDL

Read the Prisma schema at packages/database/prisma/schema.prisma (1,666 lines, 48 models, 18 enums). Convert every model and enum to a CREATE TABLE / CREATE TYPE statement following the type mapping in Section 3. Output as supabase/migrations/001_shelf_base_schema.sql. Include all indexes, unique constraints, and foreign keys. Enable pg_trgm extension for GIN trigram indexes.

## 7.2 Step 2: Strip Removed Models

Generate 002_strip_shelf_billing_and_auth.sql that drops: Tier, TierLimit, CustomTierLimit, SsoDetails, Announcement, UserBusinessIntel tables. Remove FK references from User (tierId) and Organization (ssoDetailsId). Drop related enums if orphaned.

## 7.3 Step 3: Modify Existing Models

Generate 003_modify_for_msp.sql. ALTER TABLE statements for: User (drop Stripe fields), Asset (add person_id, replacement_value, cw_configuration_id, ninja_device_id, change status to FK), Organization (add controlmap_org_id, tenant_tier, client_company_id), TeamMember (add person_id), ReportFound (add is_anonymous flag).

## 7.4 Step 4: Add New Tables

Generate 004_add_msp_tables.sql with CREATE TABLE for all 8 new tables defined in Section 4. Include proper FKs, indexes, and constraints.

## 7.5 Step 5: RLS Policies

Generate 005_rls_policies.sql. Enable RLS on ALL tables. Create auth helper functions. Create T1 and T2 policies per Section 5.

## 7.6 Step 6: Triggers

Generate 006_triggers.sql. Create updated_at trigger function and apply to all tables. Create activity_log trigger that auto-captures mutations on key tables (asset, person, organization, custody, booking).

## 7.7 Step 7: Supabase Features

Generate 007_supabase_features.sql. Enable realtime on key tables (asset, person, custody, booking). Create storage bucket for asset images. Enable any required extensions.

## 7.8 Step 8: Seed Data

Generate 008_seed_data.sql. Insert default asset statuses: Available, In Use, In Repair, In Transit, In Storage, Decommissioned, Lost, Stolen, For Collection. Insert system roles.